TEST PLAN DOCUMENT

1. Document Information

| Field | Details |
| --- | --- |
| Project Name | Demo Web Shop Testing Project |
| Application Name | Tricentis Demo Web Shop |
| Document Name | Test Plan |
| Document ID | TP-001 |
| Version | 1.0 |
| Date | 02-09-2026 |
| Prepared By | Aryan Upadhyay |
| Reviewed By | QA Lead |
| Approved By | Test Manager |
| Document Status | Draft |

2. Document Revision History

| Version | Date | Author | Description of Change | Reviewer | Approval |
| --- | --- | --- | --- | --- | --- |
| 1.0 | 02-09-2026 | Aryan Upadhyay | Initial version | QA Lead | Test Manager |

3. Project Overview

3.1 Project Description

The Tricentis Demo Web Shop is a publicly available e-commerce web application used for testing, QA practice, automation, and training purposes. The application provides typical online shopping functionalities including user registration, login, product browsing, search, shopping cart management, wishlist management, checkout, and order placement. [github.com], [github.com]

3.2 Business Objective

The business objective of the application is to provide an online shopping platform where customers can:

- Register and manage accounts.

- Browse and search products.

- Add products to carts and wishlists.

- Complete the checkout process.

- Place and track orders.

From a QA perspective, the objective is to ensure a high-quality, secure, reliable, and user-friendly shopping experience.

3.3 Application Overview

Major modules available in the Demo Web Shop include: [github.com], [github.com]

- User Registration

- User Authentication (Login/Logout)

- Product Catalog

- Product Search

- Product Categories

- Shopping Cart

- Wishlist

- Checkout Process

- Order Confirmation

- Customer Account Management

- Newsletter Subscription

3.4 Testing Objective

The objective of testing is to verify that the application:

- Meets the defined business and functional requirements.

- Works as expected under normal and exceptional conditions.

- Provides a reliable and user-friendly experience.

- Meets applicable performance, security, compatibility, and accessibility requirements.

- Does not introduce critical regressions.

4. Scope of Testing

4.1 In Scope

| Module | Features |
| --- | --- |
| Registration | New User Registration, Field Validation, Mandatory Fields |
| Login | Login, Logout, Remember Me, Invalid Login Validation |
| Account Management | Profile Management, Password Change |
| Product Catalog | Category Navigation, Product Browsing |
| Product Search | Search Products, Search Validation |
| Product Details | Product Information, Reviews, Ratings |
| Wishlist | Add, Remove, Move to Cart |
| Shopping Cart | Add Product, Remove Product, Update Quantity |
| Checkout | Address, Shipping, Payment, Order Confirmation |
| Order Management | Order Placement and Confirmation |
| Newsletter | Newsletter Subscription Validation |
| UI | Layout, Navigation, Responsiveness |

4.2 Out of Scope

| Feature | Reason |
| --- | --- |
| Production Payment Gateway Transactions | Demo environment uses test transactions |
| Third-party Email Delivery Validation | External system dependency |
| Infrastructure Penetration Testing | Requires separate security engagement |
| Source Code Review | Not part of QA functional testing scope |
| Backend Administration Portal | Not publicly available |

5. Test Items

| Test Item | Description | Version |
| --- | --- | --- |
| Web Application | Customer-facing e-commerce website | Current Available Build |
| Authentication Module | Login & Registration Services | Current Build |
| Product Catalog | Product Listing & Categories | Current Build |
| Shopping Cart | Cart & Wishlist Functionality | Current Build |
| Checkout Module | Order Processing Workflow | Current Build |
| Mobile Web | Responsive User Interface | Current Build |

6. Testing Types

Functional Testing

- Smoke Testing

- Sanity Testing

- System Testing

- Integration Testing

- Regression Testing

- End-to-End Testing

- User Acceptance Testing

Non-Functional Testing

- Performance Testing

- Load Testing

- Stress Testing

- Security Testing

- Compatibility Testing

- Usability Testing

- Accessibility Testing

- Reliability Testing

Other Testing

- UI Testing

- API Testing

- Database Testing

- Cross-browser Testing

- Responsive Testing

- Negative Testing

- Exploratory Testing

7. Test Approach / Test Strategy

7.1 Test Approach

Testing will follow a risk-based testing strategy. Critical e-commerce functions such as authentication, product search, cart operations, and checkout functionality will receive the highest testing priority.

Testing will include:

- Positive testing

- Negative testing

- Boundary value testing

- Exploratory testing

- Regression testing

- Cross-browser testing

- Responsive testing

7.2 Manual Testing

Manual testing will be performed for:

- Exploratory testing

- Usability testing

- Ad-hoc testing

- New feature validation

- UI validation

- Requirement verification

7.3 Automation Testing

Automation will be used for:

- Smoke Suite

- Regression Suite

- Login Scenarios

- Product Search Scenarios

- Cart Operations

- Checkout Flow

- Cross-browser execution

Recommended Tools:

- Selenium WebDriver

- Playwright

- TestNG / JUnit

- Cypress

7.4 API Testing

API testing will validate:

- Authentication APIs

- Product APIs

- Cart APIs

- Checkout APIs

- Response Codes

- Response Time

- Data Validation

Tools:

- Postman

- REST Assured

7.5 Database Testing

Database validation will include:

- User registration data validation

- Order data verification

- Customer profile updates

- Product information consistency

- Data integrity testing

Tools:

- SQL Server Management Studio (if DB access provided)

- SQL Queries

8. Test Environment

| Environment | Details |
| --- | --- |
| Environment | QA / Demo Environment |
| Application URL | https://demowebshop.tricentis.com |
| OS | Windows 10/11, macOS, Linux |
| Browser | Chrome, Edge, Firefox, Safari |
| Browser Versions | Latest 3 supported versions |
| Mobile Devices | Android and iPhone devices |
| Database | SQL Server (if accessible) |
| API Environment | Application APIs (if exposed) |
| Network | Corporate/Internal Internet Network |

9. Test Data Requirements

| Data Type | Description | Example |
| --- | --- | --- |
| Valid User | Registered User | qauser1@test.com |
| Invalid User | Non-existing User | invalid@test.com |
| Valid Password | Correct Password | Test@123 |
| Invalid Password | Wrong Password | Wrong@123 |
| Product Data | Existing Product | Computing and Internet |
| Search Data | Existing Product Name | Book |
| Payment Data | Demo/Test Payment Data | Test Card Details |
| Boundary Data | Character Limits | Max Length Values |

Note: Only test or fictitious customer data shall be used.

10. Test Case Management

| Field | Details |
| --- | --- |
| Test Case Tool | Azure DevOps / Jira / TestRail |
| Test Case Format | Standard QA Template |
| Test Case Review | Required |
| Traceability | Required |
| Test Case Naming Convention | TC_MODULE_### |
| Defect Tool | Jira / Azure DevOps |

Test Case Status

- Not Run

- Pass

- Fail

- Blocked

- Not Applicable

- Deferred

11. Requirements Traceability

| Requirement ID | Requirement | Test Case ID | Test Result |
| --- | --- | --- | --- |
| REQ-001 | User Registration | TC_REG_001 | Pending |
| REQ-002 | User Login | TC_LOGIN_001 | Pending |
| REQ-003 | Product Search | TC_SEARCH_001 | Pending |
| REQ-004 | Add to Cart | TC_CART_001 | Pending |
| REQ-005 | Checkout | TC_CHECKOUT_001 | Pending |
| REQ-006 | Wishlist Management | TC_WISH_001 | Pending |

12. Entry Criteria

Testing can begin when:

- Requirements are approved.

- Test environment is available.

- Build is deployed successfully.

- Test data is available.

- Test cases are reviewed and approved.

- Required tools and access are available.

- No major blocker exists.

13. Exit Criteria

Testing can be completed when:

- 100% planned test cases are executed.

- All Critical and High severity defects are fixed or accepted.

- Regression testing is completed successfully.

- No unresolved blocker defects exist.

- Minimum 95% test execution coverage is achieved.

- Test Summary Report is completed.

- Stakeholder approval is received.

14. Suspension Criteria

Testing may be suspended when:

- Application becomes unavailable.

- Critical functionality is blocked.

- Test environment is unstable.

- Test data is unavailable.

- Deployment failure prevents testing.

15. Resumption Criteria

Testing will resume when:

- Blocking defects are fixed.

- Stable build is deployed.

- Environment becomes available.

- Required test data is restored.

- Dependencies are resolved.

16. Defect Management

Defect Lifecycle

New → Assigned → Open → Fixed → Retest → Verified → Closed

Additional statuses:

- Reopened

- Rejected

- Duplicate

- Deferred

- Cannot Reproduce

- Won't Fix

Defect Severity

| Severity | Description |
| --- | --- |
| Critical | Checkout/Login completely unavailable |
| High | Major functionality broken |
| Medium | Workflow impacted with workaround |
| Low | Minor UI/cosmetic issue |

Defect Priority

| Priority | Description |
| --- | --- |
| P1 | Immediate Fix Required |
| P2 | High Priority |
| P3 | Normal Priority |
| P4 | Low Priority |

17. Defect Report Template

| Field | Details |
| --- | --- |
| Defect ID | BUG-001 |
| Summary | Login button not responding |
| Module | Login |
| Environment | QA |
| Severity | High |
| Priority | P1 |
| Preconditions | User on login page |
| Steps to Reproduce | Enter credentials and click Login |
| Test Data | Valid user credentials |
| Expected Result | User should be logged in |
| Actual Result | No action performed |
| Attachments | Screenshot/Video/Logs |
| Browser/OS | Chrome 128 / Windows 11 |
| Reported By | QA Engineer |
| Assigned To | Developer |
| Status | Open |

18. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Test Manager | Planning, Reporting, Risk Management |
| QA Lead | Test Strategy, Reviews, Coordination |
| QA Engineer | Test Execution, Defect Reporting |
| Automation Engineer | Framework Development, Script Maintenance |
| Developer | Bug Analysis and Fixing |
| Business Analyst | Requirement Clarification |
| Product Owner | User Acceptance and Sign-Off |
| DevOps Engineer | Build and Environment Support |

19. Tools

| Purpose | Tool |
| --- | --- |
| Test Management | Jira / Azure DevOps / TestRail |
| Automation | Selenium / Playwright / Cypress |
| API Testing | Postman / REST Assured |
| Performance Testing | JMeter |
| Accessibility Testing | Axe DevTools, WAVE |
| Security Testing | OWASP ZAP |
| Cross Browser Testing | BrowserStack |
| CI/CD | Jenkins, Azure DevOps Pipeline |
| Defect Tracking | Jira, Azure DevOps |
| Version Control | Git, GitHub |

20. Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Demo Environment Downtime | Testing Delay | Maintain backup schedule |
| Test Data Unavailability | Execution Blocked | Create reusable test accounts |
| Frequent Build Changes | Increased Regression Effort | Automate regression suite |
| Browser Compatibility Issues | User Experience Impact | Execute cross-browser testing |
| Requirement Changes | Rework | Establish change management process |

21. Deliverables

- Test Plan Document

- Test Scenarios

- Test Cases

- RTM (Requirement Traceability Matrix)

- Test Data Sheet

- Automation Scripts

- Defect Reports

- Daily/Weekly Status Reports

- Test Execution Report

- Test Summary Report

- Sign-off Document

This test plan is tailored specifically for the Tricentis Demo Web Shop e-commerce application, covering all major customer-facing workflows such as registration, login, product search, wishlist, cart, and checkout. [github.com], [github.com]